Azure Virtual Desktop
Microsoft Advanced Specialization

Definition of Done

Engagement-level acceptance for an AVD production delivery

Partner template — customise per customer engagement

Version 1.0

# Table of Contents

Right-click and Update Field in Word to populate.

Right-click to update.

# Pre Go-Live

[A.1.1] Business strategy signed by customer sponsor

[A.1.2] Adoption plan / wave plan agreed and tracked

[A.2.1] Security and governance tooling active

[A.2.2 + B.2.2] WAF review complete; register triaged

[A.3.1] IaC pipeline used for production

[B.1.1] Workload assessment signed off

[B.2.1] HLD signed by customer

[B.2.3] PoC / Pilot signed off with decision-to-proceed

[B.3.1] Cutover plan agreed (migrations)

[B.4.1] Test plan executed; results within targets

# Go-Live

[B.3.1] Production pipeline run complete

[B.3.1] Configuration baseline captured

[B.3.1] Go-Live record signed

Communication sent to users

Hypercare started

# Hypercare exit

All P1 / P2 incidents resolved

Incident rate below 1 / user / week (rolling 7 days)

Logon P95 within HLD target

Ops team confidence ≥ 4/5

Runbook validated

# Handover

[B.4.2] LLD delivered

[B.4.2] Runbook delivered and walked through

[A.3.2 + B.4.2] KT plan complete; form signed

[B.4.2] Hypercare exit signed

[A.3.3] Ops tooling demonstrated

All evidence filed in tracker

Lessons learned filed

# Audit readiness

All Module B evidence collected

Customer added to Evidence Tracker

Customer Case Study + Sign-Off captured

Ready as qualifying customer (if applicable)